Procurement Reference No. MOWT/SRVCS/2025-2026/XXXXX

Section 7. Terms of Reference

Terms of Reference for Consultancy Services to Develop Guidelines for Monitoring Procedures and Equipment for Road Condition Assessment for the DUCAR Network.

# INTRODUCTION

The District, Urban and Community Access Roads (DUCAR) network forms the largest share of the nation's road network and serves as the primary means for communities to access essential socio-economic services, such as markets, schools, healthcare facilities, and administrative centres. As of 2025, Uganda's total road network is estimated at approximately 173,656 kilometres, of which community access roads alone account for over 75,404 kilometres, followed by district roads at approximately 41,194 kilometres and national roads at about 21,292 kilometres. When combined, the total DUCAR network is approximately 152,456 km; therefore, the DUCAR network alone accounts for over 85% of the entire road network. This distribution underscores the dominance of local-level road infrastructure in facilitating mobility and economic participation across both rural and urban settings.

The DUCAR network is managed through central and local government arrangements and is maintained under constrained annual budgets, with routine maintenance commonly undertaken through force account and contracted works.

A consistent road asset management approach is required so that available maintenance resources are directed to the right roads, at the right time, using transparent evidence. The Client therefore seeks consultancy services to prepare practical terms, procedures, tools, and implementation support to strengthen routine maintenance planning and monitoring across DUCAR roads and related bridge assets.

These Terms of Reference are intended to provide a consultant who will produce field-ready outputs, not only a study report. All guidelines, forms, templates, equipment specifications, decision rules and training materials shall be designed for routine use by district, urban and community access road agencies with varying staff capacity and budget levels.

# OBJECTIVES

The overall objective of this assignment is to develop a rationalised, transparent, and repeatable framework for allocating maintenance resources and prioritising interventions across DUCAR roads and bridge infrastructure, aligned with national development priorities and sector performance indicators. In this context, rationalisation refers to the application of consistent and objective decision-making criteria across all administrative levels, while transparency implies that verifiable data and clearly defined rules support allocation decisions. Repeatability ensures that the framework can be applied annually using updated data, thereby supporting institutional continuity and long-term planning.

The specific objectives are to:

- Develop a prioritisation methodology that converts road and bridge condition information into intervention choices and ranked work programmes.

- Prepare a decision-making tool that allows the Client to enter a received budget and generate a prioritised annual maintenance programme.

- Define intervention triggers for routine maintenance, spot improvement, drainage improvement, grading, regravelling, resealing, minor rehabilitation, bridge maintenance and bridge repair.

- Provide an objective allocation approach across districts, urban authorities, community access roads and bridge assets.

- Establish governance arrangements, data requirements, validation procedures and reporting templates for annual use of the framework.

- Build institutional capacity to apply the framework and update it as data, unit rates and policies change.

# SCOPE OF SERVICES

The scope of services entails the development of a comprehensive, operational prioritisation framework, supported by a decision-making tool that translates available data and budget inputs into actionable maintenance programmes. This framework must address the current disconnect between data availability and decision-making, ensuring that planning processes are evidence-based and aligned with the network's actual needs.

## TASK P1. Review policies, budgets and existing planning practice

- Review the current approach for allocating routine maintenance funds to DUCAR roads and bridges, including budget ceilings, expenditure categories, force account practices, contracted works, reporting requirements and approval processes.

- Review available inventory, condition, traffic, bridge, drainage, socio-economic, accessibility and maintenance cost data.

- Identify weaknesses in current prioritisation, including underfunded routine maintenance, reactive allocation, inconsistent condition data, unclear intervention triggers and limited linkage between budget and expected network outcomes.

## TASK P2. Develop classification and data requirements

- Define the minimum data required to prioritise each road or bridge, including road ID, administrative area, road class, surface type, length, traffic or usage proxy, condition score, drainage condition, access function, maintenance history, estimated quantities and unit rates.

- Define equivalent bridge data requirements, including structure type, span, condition state, load or safety restriction, approach condition, waterway risk, criticality and required maintenance or repair action.

- Prepare data templates and validation rules to ensure that the prioritisation tool can be updated annually.

## TASK P3. Define intervention logic and treatment selection rules

- Develop condition-based triggers that assign appropriate interventions to roads and bridges before ranking, so that each asset is considered for the right type of work.

- Differentiate routine maintenance from periodic maintenance, spot improvement, emergency work, rehabilitation and capital upgrading to prevent routine budgets from being consumed by work beyond maintenance level.

- Define escalation rules where an asset is beyond routine maintenance and should be referred to rehabilitation or capital works funding.

## TASK P4. Design the allocation and prioritisation framework.

- Develop scoring criteria and weights for prioritisation, including condition, maintainability, traffic or usage, connectivity to essential services, economic access, climate and drainage vulnerability, safety risk, bridge criticality, equity and readiness for implementation.

- Prepare a rationalised allocation method that can reserve minimum funding for core routine activities while ranking additional interventions within available budget ceilings.

- Develop rules for balancing preventive maintenance against worst-first repairs, so that the framework protects maintainable roads while transparently identifying backlog.

- Define how roads and bridges are compared, grouped or ring-fenced to avoid unsafe bridges being overlooked by road-length-based allocation.

## TASK P5. Build the budget-based decision-making tool

- Develop an Excel-based or agreed equivalent decision-support tool that accepts the received budget, inventory, condition scores, unit rates and policy rules, then generates ranked work programmes.

- The tool shall estimate intervention quantities, costs, funding gaps, deferred works, expected condition outcome and network coverage under alternative budget scenarios.

- The tool shall include input sheets, locked calculation sheets, summary dashboards, printable reports and clear user guidance.

- Where GIS data is available, the tool shall provide outputs that can be joined to maps showing selected, deferred and referred interventions.

## TASK P6. Pilot, validate and calibrate the framework

- Apply the framework to representative districts, urban roads, community access roads and bridge assets using actual or sample budget ceilings.

- Validate ranking results with engineering judgement, field observations and stakeholder review.

- Adjust scoring weights, trigger thresholds, and reporting formats when pilot results reveal bias, impracticality, or data gaps.

## TASK P7. Prepare governance, reporting and rollout arrangements

- Prepare an annual workflow guidance document outlining when data are collected, when budgets are entered, who validates rankings, who approves the programme, and how changes are recorded.

- Develop reporting templates for budget allocation, prioritised road list, bridge list, unfunded backlog, intervention category summary, district summary and expected performance outcome.

- Prepare an implementation plan covering data update, tool ownership, staff roles, training, version control, annual review and continuous improvement.

## Indicative Intervention Logic

| Asset condition/need | Typical decision rule | Indicative intervention category |
| --- | --- | --- |
| Good or fair road condition with functional drainage | Preserve serviceability and prevent deterioration within the current budget year. | Routine maintenance: vegetation control, drainage cleaning, pothole patching, shoulder maintenance, culvert cleaning and minor safety works. |
| Fair road condition with isolated defects or drainage failures | Prioritise localised defects where low-cost works will protect accessibility and prevent escalation. | Spot improvement, drainage improvement, grading, gravel patching, minor culvert repair or localised resealing. |
| Poor road condition, but still maintainable | Rank against other needs based on traffic/access importance, maintainability, and cost-effectiveness. | Heavy grading, regravelling, drainage restoration, resealing or minor rehabilitation, depending on surface type. |
| Very poor road condition or failed pavement beyond maintenance | Do not consume routine maintenance funds except for safety and emergency access; refer to the rehabilitation programme. | Referral to periodic maintenance, rehabilitation or capital improvement funding. |
| Bridge or structure with a safety defect | Ring-fence or escalate based on risk to life, access isolation and load restriction. | Bridge maintenance, emergency repair, structural assessment or capital bridge works. |

## Indicative Prioritisation Criteria

| Criterion | Purpose | Example scoring consideration |
| --- | --- | --- |
| Condition and maintainability | Ensures interventions are technically justified. | Higher score where treatment is timely and likely to protect or restore serviceability. |
| Traffic and road use | Reflects the number of users and economic activity supported. | AADT where available, otherwise settlement, market, public transport or service-access proxy. |
| Connectivity and social access | Protects access to schools, health centres, markets, administrative centres and production areas. | Higher score for roads providing sole or strategic access. |
| Drainage and climate vulnerability | Reduces repeated failure from water damage. | A higher score for roads where drainage works will reduce rapid deterioration or access disruption. |
| Bridge criticality and safety | Ensures structures are considered by risk rather than only by road length. | Higher score for unsafe, restricted, flood-prone or sole-access bridges. |
| Cost-effectiveness | Maximises network benefit from limited budgets. | Benefit proxy per unit cost, length treated per cost, or avoided deterioration risk. |
| Equity and geographic balance | Supports transparent distribution without ignoring engineering needs. | Minimum service or budget rules across administrative units, subject to data quality and eligibility. |

# DELIVERABLES

The Consultant shall submit all formulas, source files and editable materials. The decision-making tool shall remain usable by the Client without reliance on proprietary systems, unless the Client provides prior written approval.

| No. | Deliverable | Expected contents | Timing |
| --- | --- | --- | --- |
| 1 | Inception Report | Methodology, work plan, data request, consultation plan, draft prioritisation principles and pilot selection. | Within 4 weeks |
| 2 | Current Allocation and Data Gap Assessment | Review of planning, budgeting, condition data, intervention categories, unit rates, bridge data and governance gaps. | Month 2 |
| 3 | Draft Prioritisation Framework | Criteria, weights, intervention triggers, road and bridge allocation rules, budget scenario logic and governance workflow. | Month 4 |
| 4 | Decision-Making Tool Prototype | Editable budget-based tool with input sheets, intervention logic, ranking outputs, dashboard and user instructions. | Month 5 |
| 5 | Pilot Application and Calibration Report | Pilot results, ranked road and bridge programmes, stakeholder validation, calibration of weights and revised rules. | Month 7 |
| 6 | Final Framework, Tool and User Manual | Final methodology, Excel or agreed-upon tool, data templates, reporting formats, governance procedures, and an annual update guide. | Month 8 |
| 7 | Training and Handover Report | Training records, materials, field examples, participant feedback, implementation plan and recommendations for continuous improvement. | Month 9 |

# STAFFING

The Consultant shall provide a multidisciplinary team of suitably qualified and experienced personnel to deliver the assignment. The team shall collectively demonstrate strong practical and advisory experience in road asset management systems, routine and periodic maintenance planning, network condition assessment, data collection and validation, budgeting and financial modelling, and institutional capacity development within public sector road agencies.

The Consultant is expected to propose a team composition adequate to meet the assignment objectives; however, at a minimum, the following Key Experts shall be included. Additional experts (including non-key staff for field data collection, inspections, calibration, and surveys) may be proposed where justified. All Key Experts shall be fluent in written and spoken English.

| Key expert | Minimum role and experience |
| --- | --- |
| Team Leader / Road Asset Management Specialist | Civil engineering or transport asset management professional with at least 12 years of experience in road maintenance planning, condition assessment and public-sector advisory assignments. |
| Highway Maintenance Engineer | Experience in routine and periodic maintenance standards, work methods, unit rates, quality control and field supervision. |
| Road Condition Survey Specialist | Experience with visual surveys, roughness/ride quality, drainage and safety-related condition assessment on paved and unpaved roads. |
| GIS / Data Management Specialist | Experience designing road referencing, geodatabases, dashboards, survey forms and quality-assured data workflows. |
| Institutional Development and Training Specialist | Experience preparing manuals, training programmes, change management plans and practical user guidance for government agencies. |
| Bridge / Structures Engineer | Experience assessing bridge maintenance needs, risk, criticality and prioritisation for low-volume road networks. |
| Transport Economist / Budget Analyst | Experience in maintenance budgeting, unit cost analysis, multi-criteria analysis and budget scenario planning. |
| Excel / Decision Support Tool Developer | Experience developing transparent, documented and protected planning tools for non-specialist users. |

## Key Experts and Minimum Requirements

### Team Leader / Road Asset Management Specialist

A Civil Engineer or Transport Asset Management Specialist with at least twelve (12) years of post-qualification experience in road asset management and maintenance planning. The expert shall have demonstrated experience in leading similar assignments, particularly in developing country contexts, and shall be responsible for overall coordination, technical leadership, and delivery of outputs. The Team Leader shall have hands-on experience with Road Management Systems (RMS) and familiarity with international asset management standards such as ISO 55000. The role includes overseeing condition assessment methodologies, maintenance prioritisation, and integration of analytical outputs into decision-making frameworks.

### Highway Maintenance Engineer

A Civil Engineer with proven experience in the design, supervision, and quality assurance of routine and periodic maintenance interventions on paved and unpaved road networks. The expert shall be knowledgeable in maintenance standards, work methods, productivity norms, and unit rate development. Experience in field supervision, contractor performance monitoring, and development of maintenance manuals and specifications is essential.

### Road Condition Survey Specialist (RCS Expert)

A specialist in road inventory and condition surveys with demonstrated experience in both visual and technology-based data collection. The expert shall be conversant with modern survey equipment and methodologies, including roughness (IRI), distress surveys, drainage assessment, and road safety features. Experience in Quality Management Plans (QMP), equipment calibration, GPS set-up, data transfer, and validation processes is required. The specialist shall also be experienced in linear referencing systems, coordinate transformations, and integration of survey outputs into GIS and RMS platforms.

### GIS / Data Management Specialist

A GIS/Geomatics or Data Management professional with experience in developing and managing road network geodatabases. The expert shall be responsible for establishing road referencing systems, ensuring spatial data integrity, and supporting integration between GIS, RMS, and survey datasets. Experience in dashboards, data visualisation, and development of structured, quality-assured data workflows is required. Familiarity with coordinate systems, projections, and data integration techniques is essential.

### Institutional Development and Training Specialist

A specialist with experience in organisational capacity building within public sector institutions. The expert shall be responsible for preparing operational manuals, training materials, and structured capacity development programmes. Experience in change management, knowledge transfer, and development of user-friendly guidance tools for non-specialist staff is required. The role includes supporting the adoption of systems such as RMS, PMS, BMS, and TIS within the client institution.

### Bridge / Structures Engineer (BMS Specialist)

A Civil Engineer with at least ten (10) years of experience in bridge and structure inspection, inventory development, maintenance planning, and capacity assessment. The expert shall have experience in bridge condition surveys, risk and criticality assessment, and prioritisation of interventions, particularly for low-volume and rural networks. Familiarity with Bridge Management Systems (BMS), data collection protocols, and training of inspection teams is required.

### Transport Economist / Budget Analyst

An economist or financial analyst with experience in road maintenance budgeting, lifecycle cost analysis, and economic evaluation of maintenance strategies. The expert shall be responsible for developing unit-cost models, conducting multi-criteria analysis, and preparing budget scenarios for different funding levels. Experience in asset valuation (including depreciated replacement cost concepts) and optimisation of resource allocation across asset classes is required.

### Excel / Decision Support Tool Developer (Systems Analyst / Developer)

An ICT or systems development professional with experience in designing and developing transparent, user-friendly decision-support tools. The expert shall develop Excel-based or equivalent planning tools with clear documentation, embedded formulas, and protection features suitable for non-specialist users. Experience with database systems (e.g., SQL, MS Access), integration with RMS outputs, and dashboard development is essential. Knowledge of system interoperability and automation of data workflows is an added advantage.

The provision of the support service is expected to be made by key experts' annual visits to Uganda, as indicated below for illustration purposes only:

| SN | Key Expert | Year 1 (MM) | Year 2 (MM) | Total (MM) |
| --- | --- | --- | --- | --- |
| 1 | Team Leader / Road Asset Management Specialist | 3.0 | 1.0 | 4.0 |
| 2 | Highway Maintenance Engineer | 2.5 | 1.0 | 3.5 |
| 3 | Road Condition Survey Specialist | 5.5 | 1.5 | 7.0 |
| 4 | GIS / Data Management Specialist | 2.0 | 1.0 | 3.0 |
| 5 | Institutional Development and Training Specialist | 1.5 | 1.5 | 3.0 |
| 6 | Bridge / Structures Engineer | 3.0 | 1.0 | 4.0 |
| 7 | Transport Economist / Budget Analyst | 2.0 | 1.0 | 3.0 |
| 8 | Excel / Decision Support Tool Developer | 1.5 | 0.5 | 2.0 |
| — | Total | 21.0 | 8.5 | 29.5 |

# OBLIGATIONS OF THE CONSULTANT

The Consultant shall be responsible for mobilising all necessary resources, including personnel, equipment, and software, to deliver the assignment within the agreed timeframe. This includes preparing and implementing structured plans covering work execution, stakeholder engagement, quality management, and risk mitigation. All field activities shall be conducted in compliance with applicable health, safety, environmental, and traffic management standards.

The Consultant shall maintain continuous engagement with the Client and relevant stakeholders, incorporating feedback into deliverables and ensuring alignment with institutional requirements. A key obligation involves knowledge transfer, which shall be achieved through workshops, training sessions, and practical demonstrations. All data and outputs generated under the assignment shall be treated as confidential and shall be handed over in full to the Client upon completion.

# OBLIGATIONS OF THE CLIENT

The Client shall facilitate the successful implementation of the assignment by providing access to all relevant data, including road inventory, condition surveys, traffic information, and budget records. The Client shall designate counterpart staff to support the Consultant during consultations, field activities, and validation processes.

Additionally, the Client shall ensure access to project sites and relevant institutions, provide timely review and feedback on deliverables, and offer policy direction where required. This includes defining maintenance standards, budget categories, and institutional roles to guide the development of the framework.

# Stakeholders

The successful implementation of the framework requires the active involvement of a broad range of stakeholders, including the Ministry of Works and Transport, local government authorities at district, municipal, and sub-county levels, and operational road maintenance units. These stakeholders represent both the decision-making and implementation arms of the road sector.

In addition, road users, transport operators, and community representatives play a critical role, as they are directly affected by maintenance prioritisation decisions. Their inclusion ensures that the framework reflects real-world accessibility needs and socio-economic priorities, thereby enhancing its relevance and acceptance.

# OWNERSHIP OF MATERIAL

All outputs produced under the assignment, including data, reports, tools, models, and training materials, shall become the exclusive property of the Client. This ensures full control over the use, modification, and dissemination of the materials. The Consultant shall provide all deliverables in editable formats and shall not reuse or disclose any project-related information without the Client's prior written approval.

# DURATION OF THE CONTRACT

The assignment shall be implemented over a period of nine months from commencement, during which the Consultant shall complete all activities, including mobilisation, data review, framework development, pilot testing, training, and final handover. The Consultant shall submit a detailed work programme outlining timelines, milestones, and dependencies to ensure timely delivery and effective coordination with the Client.